Supervisor Feedback Log

DSOA-13   Development of a Web Application for Enhancing Digital Skills of Older Adults

Project team: Gulnaz Nurseit and Symbat Zhuman

Supervisor: Aliya Katyetova

Log date: 24 October 2026

1. Purpose and Evidence

This log records supervisor feedback communicated to the project team, the related deliverables, agreed or proposed responses, assigned responsibilities, and implementation status. It is based on the supervisor-feedback summary shared by the team. The original supervisor message should be retained as supporting evidence; this log does not invent additional comments or approvals.

2. Feedback and Action Register

| ID | Linked deliverable | Feedback / source-grounded point | Decision or required change | Owner | Status |
| --- | --- | --- | --- | --- | --- |
| FB-01 | Project documents / first pre-defence | Supervisor reportedly considered the reviewed documents sufficient preparation for the first pre-defence. | Keep reviewed documents available; no rework required solely on this point. | Both team members | Feedback recorded; no further change specified |
| FB-02 | Project planning / presentation | A presentation is not required at this stage unless further instructions are given. | Do not treat a presentation as a current required deliverable; monitor further instructions. | Both team members | Decision recorded |
| FB-03 | DSOA-7 / accessibility and navigation | Use larger readable text, a simple interface, and understandable navigation. | Clarify measurable text-size and navigation acceptance criteria in SRS. | Gulnaz Nurseit (DSOA-7); Symbat Zhuman (UI implementation) | SRS updated (team-reported) |
| FB-04 | DSOA-7 / lessons and exercises | Provide step-by-step teaching and unrestricted repetition of lessons and exercises. | Specify step navigation and repetition without time limits in FR-07 and FR-08. | Gulnaz Nurseit (DSOA-7); | SRS updated (team-reported) |
| FB-05 | DSOA-7 / optional audio | Consider voice instructions as an optional improvement. | Add voice instructions as Could Have (FR-16); keep text instructions available. | Gulnaz Nurseit (DSOA-7); Symbat Zhuman (optional UI) | SRS updated; audio implementation not claimed |
| FB-06 | DSOA-10 / Figma prototype | Figma is acceptable for the first stage; static and interactive screens are suitable. A repeat/revisit flow could improve the prototype. | Consider showing Repeat lesson/exercise and Back step interactions. | Symbat Zhuman (DSOA-10) | Feedback considered; prototype changes not made |
| FB-07 | DSOA-6 / technology comparison | Consider React + Firebase alongside Angular + Node.js/Express + PostgreSQL. No mandatory switch was requested. | Document alternative, compare trade-offs, and justify the retained or revised stack. | Gulnaz Nurseit (DSOA-6) | Technology comparison updated (team-reported) |
| FB-08 | DSOA-12 / risks and planning | Supervisor-driven technology and accessibility changes could affect project planning. This is a team-identified implication, not a separate supervisor quotation. | If desired, add change-request risk and mitigation to risk register. | Symbat Zhuman (DSOA-12) | Planning implication considered; risk register not revised |

3. Revision Summary

| Deliverable | Recorded changes | Current status |
| --- | --- | --- |
| DSOA-6 – Technology Comparison | React + Firebase alternative considered in updated technology comparison; exact final stack decision is not independently verified here. | Updated (reported by team) |
| DSOA-7 – SRS | FR-07 and FR-08: repeatable lessons/exercises; NFR-01 and NFR-11: readable text and navigation; FR-16: optional voice instructions. | Updated (verified in supplied SRS content) |
| DSOA-10 – Figma | Supervisor suggestion considered for the prototype; the current Figma deliverable was retained without changes. | Feedback considered; no document update |
| DSOA-12 – Risk Management | Potential impact of supervisor-requested changes considered during planning; existing risk-management document was not revised. | Feedback considered; no document update |

4. Scope, Architecture and Review Notes

Scope: the feedback supports an accessible, self-paced browser learning application. Technology/architecture: the documented specific recommendation was to evaluate React + Firebase; no separate detailed architecture redesign or architecture approval was provided in the material shared for this log. Planning: the presentation is not currently required without further instructions.

The supervisor’s positive assessment of first pre-defence readiness should not be interpreted as final approval of every requirement, technology choice, prototype or architecture. No additional approval is claimed.

5. Task Ownership and GitHub Pull Request References

| Task | Responsible team member | GitHub PR reference |
| --- | --- | --- |
| DSOA-1 | Symbat Zhuman | https://github.com/symbat27/digital-skills-older-adults/pull/1 |
| DSOA-2 | Gulnaz Nurseit |  |
| DSOA-3 | Gulnaz Nurseit | https://github.com/symbat27/digital-skills-older-adults/pull/3 |
| DSOA-4 | Symbat Zhuman | https://github.com/symbat27/digital-skills-older-adults/pull/4 |
| DSOA-5 | Symbat Zhuman | https://github.com/symbat27/digital-skills-older-adults/pull/2 |
| DSOA-6 | Gulnaz Nurseit | https://github.com/symbat27/digital-skills-older-adults/pull/14 |
| DSOA-7 | Gulnaz Nurseit | https://github.com/symbat27/digital-skills-older-adults/pull/13 |
| DSOA-8 | Symbat Zhuman | https://github.com/symbat27/digital-skills-older-adults/pull/8 |
| DSOA-9 | Gulnaz Nurseit | https://github.com/symbat27/digital-skills-older-adults/pull/12 |
| DSOA-10 | Symbat Zhuman | https://github.com/symbat27/digital-skills-older-adults/pull/9 |
| DSOA-12 | Symbat Zhuman | https://github.com/symbat27/digital-skills-older-adults/pull/10 |
| DSOA-13 | Gulnaz Nurseit | https://github.com/symbat27/digital-skills-older-adults/pull/15 |

Responsibility attribution follows the team’s supplied assignment list. Other DSOA tasks not individually listed here belong to Gulnaz Nurseit according to the team; no unsupplied PR numbers are assumed.

6. Follow-up and Evidence

Evidence to retain: the original supervisor message, updated DSOA-6 comparison, updated DSOA-7 SRS, and relevant GitHub PRs. The PR URLs below were supplied by the team; this log does not claim that their contents or review status have been independently checked.

GitHub delivery: upload this log to the DSOA-13 branch and request peer review through a Pull Request. Upload, approval, and merge are not claimed as completed here.